Learning Management system:

Objective: System-based recommendations for training to individual (s) based on data analytics:

Need:

- To have an LMS platform

- A database for mandatory and desirable technical trainings for E1 to E5.

- Database for Basic desirable behavioral trainings for E1 to E4.

- Database for mandatory behavioral trainings for E5

- System based recommendations for behavioral trainings for E6 and above executives.

- Assessments to be an Integral part of the Trainings

- Have a Dashboard depicting the progress of Individual viz trainings completed, trainings in progress and score in the respective assessments.

- The transparent progress of individual to flow to the controlling officer.

- To have a database of experts in a particular domain based on assessment analytics.

Process:

Stage-1

Develop an LMS platform:

- A standalone prototype to be developed through in-house efforts by members of the technical committee proposed below.

- Dashboard to be developed on this standalone system showcasing the progress of the individual and assessment scores also by feeding dummy data.

- Dashboard to be developed for flowing the progress of the individual to his/her controlling officer.

Note: A pilot small standalone prototype has been developed. Key person involved is Sh. PPP GM (Programming)

Requirement:

Option-1

Validation of this pilot, standalone prototype by the following committee, accordingly  a team is requested to be nominated by CIO . The proposed team composition is a small team of four members to be with desired experience as

- Complete understanding of Infocom Systemic resources.

- Individual with a flair for in-house digital development of organization vide digital interventions.

- One executive from Data Centre -Scope Minar for Hardware assessment and provisioning of the same.

- Co-opted member Sh PPP GM (Programming) - Developed the pilot proto-type.

Option-2

Validation and further development of this pilot, standalone prototype by following committee members. The proposed team composition is a small team of four members :

- SSS GM (Programming)

- SSS GM (Programming)

- KKK

- PPP GM (Programming)

To mount the prototype LMS on premise using the resources of COMPANY Data Centre. Do a testing on dummy data after mounting, mounting and testing to be completed in 10 days after getting the resources (systems) from Corporate-Infocom.

Stage-2

Test the LMS with free available training videos and training pdfs. Design Assessments for these test trainings, open the system to 100 users and check all the functionality of the LMS system viz Dashboard functionality, Progress report, Controlling officer module and finally running analytics to identify expert practitioner(s) in respective module/area for the test trainings uploaded on LMS.

Parallel Activities:

Identification of mandatory and desirable training courses for E1 to E5 level executives all disciplines by interacting with SME’s .

Nomination of SME’s to be taken from concerned Directorate(s): Responsibility-Strategy Group.

COMPANY , ATI ------------------- to interact with SME’s and finalise the list of such technical trainings for each discipline.

COMPANY, ATI -------------------- to curate above training courses along with assessments and provide the content to the technical committee.

Technical committee to upload the above courses and achieve all the functionality of LMS for these courses as provided by Training Institutes. Training institutes to work in close collaboration with the technical committee for successful integration.

For E6 and L1, L2 and L3 roles COMPANY and ATI to curate the managerial/ Behavioural courses along with Assessments for the six behavioural competencies as being rated through ADC’s. Send the content to technical committee.

Technical committee to ensure that LMS shall have an automated functionality to fetch the ADC data, analyse and recommend the trainings for respective behavioural aspects based on ADC data Analytics with notifications in the individual Dashboard and CO’s Dashboard.

Finally, a list of Expert practitioners will be derived from each domain by running data analytics in the LMS.

Stage 3

Make this system device agnostic that is it will be accessible through Laptop, Tablet and Mobile providing ease and flexibility in the learning journey.

Result and responsibility:

To test the prototype model on a small scale, then scale it for organisation wide usage, monitor the stability and health of the module. Once fully operational to maintain and upgrade as and when required.

ePMS:

Objective: Identify the competency Gaps and suggest corresponding trainings based on data analytics with no human intervention.

Develop an ePMS system

- It is proposed that role based technical competencies for E1 to E5 positions and Non-CRC roles be identified through a professional vendor.

- Once the competencies are identified these will act as feeding stock for deriving measurable KPI’s. The PAR system needs to be aligned with these measurable KPI’s.

- A report is required to be generated from SAP showing the GAP in required Competency and exhibited competency of the individual based on PAR rating.

- These results to be submitted to Corporate Infocom for integrating in LMS so as to have a completely automated recommendation purely based on data analytics removing any human biases for the training and developmental journey of the individual.